# Review Meeting (04/06/2025)

Work done in the last 2 weeks:

Build API Endpoints for:

POST /api/metric-usage

POST /api/system-metrics

Auth via Laravel Sanctum (for now : token based for each instance)

MVP Data Models:

ChatbotInstance, MetricUsage, SystemMetric

Push Mechanismus developed

Command: php artisan chatbot:push-metrics sending all new entries since last send to the central app. Controlled by an added pushed_to_central Flag (need to make sure it covers the needed scope)

Supports severals instances (works with 2 right now)

Runner für Pipeline eingerichtet -?

TODOs for the up comming week:

- A kind of clean registration handshake process for new chatbot instance (for example via POST /register-chatbot)

  - Goal: Enable any new chatbot instance to:

    - Know where the central app is.

    - Register itself (or be verified by an admin).

    - Get a unique api_token.

    - Receive its own chatbot_instance_id.

    - Start sending metrics immediately

- Push Log when error occurs or Email notif (optional)

- Evaluate the Quality and clarify the art of Data needed for Frontend (based on Questions the Dashboards needs to answer)